**Project title: Online Price Lists Management**

**Project ID: BTS-730 GRP 5 (LAB 5)**

**Authors**: Oluwaseyi Aketepe(134971159) Khai Phan (100901164), Marco Rico (111708178), Julian Boyko (111404174)

**PM Lab 5 (Week 4). Time management – 2 %**

On the basis of the WBS, you developed last week perform the following tasks.

* Make improvements, in particular, review dependencies and detailed tasks duration
* Make sure that vendor selecting tasks are included in the WBS
* Identify milestones in your schedule. Use SMART criteria as a guide
* Introduce some tasks that will be implemented in parallel with other tasks
* Generate Network diagram via MS Project
* Determine critical path via MS Project
* Verify your critical path. It must go from start to end. To see your critical path do the following:
* Critical path will be shown in red

Submission:

* MS Project file
* Describe your leads and lags (free form description)